FIN — 03

# PolicySetu

Evidence-First Financial Policy Discovery, Eligibility & Application Assistant

MVP Product Requirements + Technical Implementation Blueprint

MVP THESIS AI extracts and explains. Retrieval finds the right policy evidence. Deterministic rules decide. Human review handles uncertainty.

| Role | Team Member | Primary Ownership |
| --- | --- | --- |
| Backend/RAG | Mahi | Backend services, core APIs, authentication, integrations |
| Backend/NLP | Ritesh | Database, policy data APIs, audit layer, deployment support |
| Frontend/PPT | Hemang | React UI, workflow screens, evidence dashboard, responsive UX |
| AI/ML/NLP/RAG | Dhruv | OCR pipeline, extraction, retrieval, rule engine, AI reliability |

Version 1.0  •  Hackathon MVP  •  19 September 2026

# 1. MVP Definition

WHAT WE ARE BUILDING A web assistant that turns applicant documents + profile information into an evidence-backed eligibility decision for a controlled set of government financial schemes, then produces benefit estimates, missing-document alerts, and an application-ready checklist.

## 1.1 MVP Outcome

A user can enter basic profile information and upload supported documents.

The system extracts structured applicant facts and preserves their document provenance.

The system retrieves relevant schemes from a curated, source-backed corpus.

Each scheme is evaluated rule-by-rule using PASS / FAIL / UNKNOWN / REVIEW states.

Each decision links to the source document and specific policy rule/section.

Benefit estimates are calculated with deterministic formulas, not free-form LLM arithmetic.

Missing or conflicting evidence is surfaced as an action item.

Borderline cases are routed to manual review instead of receiving a false-confident yes/no.

## 1.2 Hackathon Scope Boundary

| Build for MVP | Do NOT build for MVP |
| --- | --- |
| 10–15 high-value Central + Gujarat schemes | 4,700+ fully automated scheme ingestion |
| 5–6 document types | Universal government document verification |
| Document OCR + structured extraction | Direct Aadhaar authentication |
| Hybrid search + curated policy rules | Production-grade crawling of every ministry site |
| Rule-level evidence viewer | Automatic submission to every government portal |
| Deterministic benefit calculator | Credit underwriting / loan approval prediction |
| Manual review queue | Nationwide operator network |
| Docker backup demo | Kubernetes / microservices mesh |

## 1.3 Success Definition

MVP = one complete, reliable end-to-end journey

Applicant → Documents → Extracted Facts → Scheme Candidates
        → Rule Evaluation → Evidence → Benefit Estimate
        → Missing Documents → Application Checklist
        → Audit / Manual Review

NON-NEGOTIABLE No scheme result is shown as verified unless the displayed decision can be traced to a stored rule and supporting evidence.

# 2. Users, Personas & Jobs-to-be-Done

| Persona | Goal | Main pain | MVP interaction |
| --- | --- | --- | --- |
| Citizen / Self-employed | Find financial support | Does not know scheme names or rules | Profile + document upload + recommendations |
| Micro / Small Business Owner | Funding / subsidy | Business evidence and scheme rules are fragmented | Udyam/GST/financial docs + rule evaluation |
| Farmer / Artisan / Vendor | Access sector scheme | Eligibility and document confusion | Simple profile + targeted scheme workflow |
| Assisted-Service Operator | Process many applicants | Manual checking is slow and inconsistent | Case dashboard + printable evidence report |
| Policy Admin / Reviewer | Keep policy data correct | Rules change and ambiguity needs human judgement | Source/version/rule management + review queue |

## 2.1 Primary MVP User Journey

1. Discover        → User states goal / chooses category
2. Onboard         → Minimal profile fields
3. Upload          → Supported documents
4. Extract         → OCR + structured facts
5. Retrieve        → Candidate schemes
6. Evaluate        → Rule-by-rule decision
7. Explain         → Evidence + source + reason
8. Estimate        → Benefit/financial support calculation
9. Prepare         → Missing documents + application steps
10. Review         → Save case / manual review where needed

## 2.2 UX Principles

One screen, one decision: do not overwhelm the applicant with policy text before showing the actionable result.

Explain before asking: whenever a field is required, tell the user why it matters.

Unknown is a valid result: missing evidence should never be silently converted into a negative or positive.

Official source stays visible: the user can inspect the rule behind the decision.

Application readiness is the final CTA: “What do I need to do next?” beats a generic “Learn more.”

# 3. Core MVP Workflow

## 3.1 Product Workflow

USER
  │
  ├── profile + intent
  └── documents
        │
        ▼
DOCUMENT PIPELINE
  OCR → document type → field extraction → confidence
        │
        ▼
EVIDENCE STORE
  fact + value + source document + page + text span
        │
        ▼
HYBRID RETRIEVAL
  metadata filter + keyword + vector similarity
        │
        ▼
POLICY ENGINE
  rule-by-rule evaluation
        │
        ├── PASS
        ├── FAIL
        ├── UNKNOWN
        └── REVIEW
        │
        ▼
BENEFIT ENGINE
  deterministic policy formula
        │
        ▼
RESULT REPORT
  decision + evidence + source + benefit + missing docs
        │
        ▼
APPLICATION READINESS
  steps + official link + checklist

## 3.2 Example Demo Case

| Applicant fact | Evidence | Rule | Status |  |
| --- | --- | --- | --- | --- |
| Age = 28 | Identity/DOB document | Age >= minimum | PASS |  |
| Annual income = ₹4.2L | Income certificate | Income <= threshold | PASS |  |
| New enterprise = yes | Project declaration | New enterprise required | PASS |  |
| Prior subsidy status = unknown | No reliable evidence | No prior subsidy / applicable exclusion | UNKNOWN → REVIEW |  |
| Project cost = ₹8L | Project report | Project cost within applicable cap | PASS |  |
| EXPECTED USER-FACING STATUS NEEDS REVIEW — one required eligibility condition is not supported by sufficient evidence. The system should show exactly which evidence is missing. |  |  |  |

# 4. MVP Feature Backlog & Prioritization

| ID | Feature | Priority | Owner | Complexity | Definition of Done |
| --- | --- | --- | --- | --- | --- |
| F-01 | Applicant onboarding | P0 | Hemang + Mahi | Low | Profile saved and validated |
| F-02 | Document upload | P0 | Hemang + Mahi | Medium | PDF/JPG/PNG accepted with size/type validation |
| F-03 | OCR extraction | P0 | Dhruv | Medium | Supported docs produce text + page provenance |
| F-04 | Structured fact extraction | P0 | Dhruv | High | Facts returned using fixed JSON schema |
| F-05 | Scheme corpus | P0 | Dhruv + Ritesh | Medium | 10–15 schemes with source/rule metadata |
| F-06 | Scheme retrieval | P0 | Dhruv | Medium | Relevant candidates returned with reasons |
| F-07 | Rule engine | P0 | Dhruv + Ritesh | High | Atomic rules return PASS/FAIL/UNKNOWN |
| F-08 | Evidence mapping | P0 | Dhruv | High | Every displayed rule decision has evidence or missing-evidence state |
| F-09 | Benefit calculator | P0 | Dhruv + Ritesh | Medium | Formula-based estimate with visible inputs |
| F-10 | Source viewer | P0 | Hemang | Medium | User can inspect source document/rule location |
| F-11 | Missing document checker | P0 | Dhruv + Hemang | Medium | Personalized checklist shown |
| F-12 | Manual review queue | P0 | Mahi + Ritesh | Medium | Review case can be opened and resolved |
| F-13 | Audit log | P0 | Ritesh | Medium | Decision run and changes are timestamped |
| F-14 | Hindi/Gujarati assistance | P1 | Dhruv + Hemang | Medium | Core prompts/results can be localized |
| F-15 | PDF result report | P1 | Hemang | Low | Report downloadable |
| F-16 | Policy version diff | P1 | Ritesh + Dhruv | High | Two versions show changed rules |
| F-17 | DigiLocker integration | P2 | Mahi | High | Only after secure integration design |
| F-18 | Voice assistant | P2 | Dhruv | Medium | Optional only after core flow works |

## 4.1 Priority Rule

Priority Score = Impact × Feasibility × Demo Value

P0 = core PS proof
P1 = meaningful polish
P2 = production/experimental extension

# 5. Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-01 | The system shall accept a minimal applicant profile before scheme evaluation. |
| FR-02 | The system shall accept PDF, JPG and PNG documents within a configurable size limit. |
| FR-03 | The system shall assign document IDs and file hashes to prevent duplicate processing. |
| FR-04 | The system shall extract relevant fields into a structured schema with confidence and provenance. |
| FR-05 | The system shall retrieve candidate schemes using intent + profile + metadata + semantic similarity. |
| FR-06 | The policy engine shall evaluate each mandatory rule independently. |
| FR-07 | Rule evaluation shall support PASS, FAIL, UNKNOWN and REVIEW states. |
| FR-08 | A displayed eligibility decision shall link to supporting rule IDs and source locations. |
| FR-09 | The benefit engine shall expose inputs and formula version used for each estimate. |
| FR-10 | The system shall identify missing documents needed to resolve UNKNOWN rules. |
| FR-11 | The system shall detect conflicting evidence across documents and create a review case. |
| FR-12 | The system shall preserve an audit trail for decision runs and manual overrides. |
| FR-13 | The system shall clearly distinguish estimated benefit from official approval/sanction. |
| FR-14 | The system shall degrade safely when LLM, OCR, database or external services fail. |

## 5.1 Non-Functional Requirements

| Area | MVP target |
| --- | --- |
| Reliability | No unsupported eligibility answer; UNKNOWN/REVIEW for insufficient evidence |
| Performance | Profile-only decisions ideally <3s; document flow target <10s on demo setup |
| Security | Authenticated API, hashed passwords, validation, rate limiting, no secrets in Git |
| Traceability | 100% of displayed scheme decisions link to rule/source metadata |
| Data | Synthetic demo documents only; no real identity documents |
| Recovery | Docker-based local backup of frontend + backend + database + scheme corpus |
| Accessibility | Keyboard-friendly controls, clear status labels, mobile-responsive layout |

# 6. Technical Architecture

## 6.1 Recommended Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React + TypeScript + Vite + Tailwind + shadcn/ui | Fast, familiar, component-driven hackathon UI |
| State / API | TanStack Query + REST | Server-state caching and predictable API integration |
| Backend | Python + FastAPI + Pydantic | Best fit for OCR/NLP/AI-heavy workflow and typed APIs |
| Database | PostgreSQL + pgvector | Relational policy/evidence data + vector search in one system |
| OCR | PaddleOCR; Tesseract fallback | Open-source document extraction |
| AI | LLM for extraction/explanation; embeddings for retrieval | Use AI where language understanding helps |
| PDF | PDF.js | Evidence/source viewer |
| DevOps | Docker Compose | Single-command local backup environment |
| Hosting | Vercel + Render + managed Postgres | Low-cost prototype deployment |

## 6.2 Architecture Diagram

APPLICANT
   │ profile + intent + documents
   ▼
REACT UI ───────────► FASTAPI
                         │
        ┌────────────────┼────────────────┐
        ▼                ▼                ▼
   OCR / Extract    Hybrid Retrieval   Profile Data
        │                │                │
        └──────────┬─────┴───────┬────────┘
                   ▼             ▼
              EVIDENCE STORE  POLICY RULES
                                │
                    PASS / FAIL / UNKNOWN / REVIEW
                                │
                                ▼
                       BENEFIT CALCULATOR
                                │
                                ▼
                     RESULT + SOURCE EVIDENCE
                                │
                                ▼
                   MISSING DOCS / CHECKLIST
                                │
                                ▼
                          REVIEW QUEUE

## 6.3 Why This Architecture

One backend avoids duplicating domain logic across Node/Python services.

PostgreSQL handles durable business relationships and policy versions; pgvector handles retrieval.

The LLM is isolated from final decision authority.

Docker provides a rescue path if the cloud deployment or internet fails.

The evidence layer becomes the common interface between document extraction and policy rules.

# 7. AI / NLP / RAG Design — Dhruv Ownership

## 7.1 AI Responsibilities

| Component | What it does | Must be deterministic? |
| --- | --- | --- |
| OCR | Reads text from uploaded documents | No |
| Document classification | Identifies likely document type | No |
| Structured extraction | Maps text to applicant facts | No, but schema must be strict |
| Embeddings | Creates semantic vectors for scheme/rule retrieval | No |
| RAG | Retrieves source-backed policy context | Retrieval must be traceable |
| Rule engine | Evaluates eligibility conditions | YES |
| Benefit engine | Calculates scheme-specific estimate | YES |
| Explanation LLM | Turns verified result into plain language | No; facts are locked |

## 7.2 Extraction Schema

{
  "applicant_id": "APP-001",
  "facts": [
    {
      "field": "annual_income",
      "value": 420000,
      "unit": "INR/year",
      "confidence": 0.97,
      "document_id": "DOC-102",
      "page": 1,
      "source_span": "Annual Family Income: Rs. 4,20,000",
      "verification": "ocr_extracted"
    }
  ]
}

## 7.3 Rule Representation

{
  "rule_id": "PMEGP-R04",
  "field": "annual_income",
  "operator": "<=",
  "threshold": 500000,
  "mandatory": true,
  "source_document": "PMEGP-GUIDELINE-2026",
  "source_section": "Eligibility",
  "source_page": 7
}

## 7.4 RAG Guardrails

Retrieve only from approved policy documents for the decision path.

Every generated explanation must reference rule IDs and source IDs already produced by the rule engine.

Do not permit the explanation model to invent a threshold, benefit percentage, document requirement or deadline.

Treat uploaded document text as untrusted data to reduce prompt-injection risk.

Cache embeddings and extracted facts so repeated evaluation does not repeatedly call the LLM.

## 7.5 Three-State Core + Review

PASS   = evidence supports the rule
FAIL   = evidence contradicts the rule
UNKNOWN= required evidence is missing or extraction is insufficient
REVIEW = contradiction / policy ambiguity / manual override needed

Overall status examples:
All mandatory PASS               → ELIGIBLE
Any mandatory FAIL               → INELIGIBLE
No FAIL + one or more UNKNOWN    → NEEDS_REVIEW
Contradiction / policy conflict  → NEEDS_REVIEW

# 8. Policy Corpus & Data Model

## 8.1 MVP Scheme Corpus

| RECOMMENDED SIZE Start with 10–15 schemes. Prefer schemes with clear official guidance, testable eligibility and visible application flows rather than maximizing the count. |  |  |
| --- | --- | --- |
| Category | Example schemes for MVP | Why useful |  |
| Business finance | PMEGP, PMMY/MUDRA | Loans, subsidy/finance concepts, business rules |  |
| Artisan support | PM Vishwakarma | Trade/category + staged benefits |  |
| Street vendor finance | PM SVANidhi | Sequential credit tranches and digital incentives |  |
| Agriculture | PM-KISAN + Gujarat agriculture schemes | Direct support + state-specific rules |  |
| Startup / entrepreneurship | Selected Startup India / Central schemes | Different applicant archetype |  |
| Tax / financial benefit | 1–2 carefully scoped examples | Shows benefit calculation/versioning without owning all tax law |  |

## 8.2 Scheme Object

scheme_id
scheme_name
category
jurisdiction
official_url
status
policy_version
published_at
effective_from
effective_to
source_document
source_hash
rules[]
benefit_rules[]
documents[]
application_steps[]

## 8.3 Core Tables

| Table | Purpose | Key fields |
| --- | --- | --- |
| users | Auth and roles | id, email, password_hash, role |
| applicants | Applicant profile | id, user_id, state, district, age, income, occupation |
| documents | Uploaded files | id, applicant_id, type, hash, storage_path, status |
| extracted_facts | Normalized evidence | id, document_id, field, value, confidence, page, span |
| schemes | Scheme catalog | id, name, category, jurisdiction, URL, status |
| policy_versions | Versioned source | id, scheme_id, version, dates, hash, source_url |
| policy_rules | Atomic rules | id, policy_version_id, field, operator, value, source_section |
| eligibility_runs | Evaluation execution | id, applicant_id, scheme_id, status, timestamp |
| eligibility_results | Rule results | run_id, rule_id, status, fact_id, reason_code |
| benefit_calculations | Formula result | run_id, formula_version, inputs, result |
| review_cases | Human review | run_id, reason, status, reviewer_id, resolution |
| audit_logs | Immutable-ish activity trail | actor, action, entity, before/after, timestamp |

# 9. API Contract (MVP)

| Endpoint | Method | Owner | Purpose |
| --- | --- | --- | --- |
| /api/auth/register | POST | Mahi | Create account |
| /api/auth/login | POST | Mahi | Issue access token/session |
| /api/applicant/profile | GET/POST/PATCH | Mahi | Manage applicant profile |
| /api/documents | POST | Mahi | Upload document |
| /api/documents/{id} | GET | Mahi | Document status + metadata |
| /api/documents/{id}/extract | POST | Dhruv + Mahi | Trigger extraction |
| /api/schemes/search | POST | Ritesh + Dhruv | Retrieve candidate schemes |
| /api/eligibility/evaluate | POST | Dhruv + Ritesh | Evaluate selected schemes |
| /api/eligibility/{run_id}/audit | GET | Ritesh | Explain rule/source lineage |
| /api/benefits/calculate | POST | Dhruv + Ritesh | Deterministic benefit calculation |
| /api/reviews | GET | Ritesh | List manual review cases |
| /api/reviews/{id}/resolve | POST | Mahi + Ritesh | Resolve review |
| /api/reports/{run_id} | GET | Hemang + Mahi | Return dashboard/report data |

## 9.1 Request Example

POST /api/eligibility/evaluate
Authorization: Bearer <token>
Content-Type: application/json

{
  "applicant_id": "APP-001",
  "scheme_ids": ["PMEGP", "PMMY"],
  "mode": "evidence_backed"
}

## 9.2 Response Example

{
  "run_id": "RUN-102",
  "scheme_id": "PMEGP",
  "status": "NEEDS_REVIEW",
  "rules_passed": 4,
  "rules_failed": 0,
  "rules_unknown": 1,
  "unknown_rule": "PMEGP-R04",
  "required_evidence": "prior subsidy status"
}

## 9.3 Error Contract

{
  "error": {
    "code": "DOCUMENT_PROCESSING_FAILED",
    "message": "The uploaded document could not be processed.",
    "retryable": true,
    "request_id": "REQ-12345"
  }
}

TEAM RULE Freeze the API contract early. Frontend can work against mocked JSON while backend/AI components are still being implemented.

# 10. Testing & Evaluation

## 10.1 Gold Test Set

30 core cases
├── 10 clearly eligible
├── 10 clearly ineligible
└── 10 borderline / incomplete / contradictory

| Test ID | Scenario | Expected | Must prove |
| --- | --- | --- | --- |
| T01 | Complete profile + all required evidence | ELIGIBLE | Normal path |
| T02 | Age below mandatory threshold | INELIGIBLE | Hard rule |
| T03 | Required income evidence missing | NEEDS_REVIEW | UNKNOWN state |
| T04 | Two income docs disagree | NEEDS_REVIEW | Conflict detection |
| T05 | Unsupported document type | UPLOAD_ERROR | Validation |
| T06 | Corrupted PDF | PROCESSING_FAILED | Recovery |
| T07 | LLM unavailable | Fallback / manual fields | AI failure |
| T08 | Benefit input at exact cap | Correct formula | Boundary condition |
| T09 | Benefit input just above cap | Correct capped/conditional result | Boundary condition |
| T10 | Old policy version selected | Version warning | Policy versioning |
| T11 | No relevant schemes found | No-match state | Search quality |
| T12 | Duplicate file uploaded | Deduplicated | Hashing |
| T13 | API timeout | Retryable error | Resilience |
| T14 | Expired session | Re-authenticate | Auth |
| T15 | Very large document | Reject or background process | Resource control |

## 10.2 Metrics

Rule decision accuracy on the gold set.

Evidence coverage: percentage of displayed decisions linked to valid evidence/source metadata.

Borderline safety: percentage of intentionally ambiguous cases routed to UNKNOWN/REVIEW.

Benefit calculation correctness on deterministic unit tests.

Median end-to-end processing time in the deployed demo environment.

## 10.3 Acceptance Thresholds

| Metric | MVP target |
| --- | --- |
| Rule-level decision accuracy | >= 95% on curated gold cases |
| Source coverage | 100% of displayed scheme decisions |
| Benefit unit-test correctness | 100% |
| Ambiguous-case routing | 100% on deliberately designed borderline cases |
| Successful end-to-end demo flow | >= 95% over repeated dry runs |

# 11. Security, Privacy & Failure Handling

## 11.1 Security Checklist

Passwords hashed with a modern password hashing method; never stored plaintext.

JWT/session secrets stored only in environment variables / platform secret manager.

CORS restricted to known frontend origins.

Request validation via Pydantic schemas and upload type/size checks.

Rate limiting on auth, upload and AI endpoints.

File hash + quarantine flow for uploaded documents; do not serve raw files publicly.

Object-level authorization on applicant/document/report IDs.

Prompt-injection boundary: uploaded text is untrusted content.

Do not use real Aadhaar/PAN or real personal financial documents in the hackathon demo.

Audit events record who changed a policy/rule/manual decision and when.

## 11.2 Failure Matrix

| Failure | Primary | Fallback | Emergency demo |  |
| --- | --- | --- | --- | --- |
| LLM API unavailable | Cloud model | Local Ollama model / constrained manual extraction | Pre-seeded extracted facts |  |
| OCR unavailable | PaddleOCR | Tesseract | Pre-extracted demo docs |  |
| Database unavailable | Postgres | Local Postgres/SQLite snapshot | Static JSON corpus |  |
| Internet unavailable | Cloud deployment | Docker Compose | Recorded result + screenshots |  |
| External API unavailable | Live integration | Mock adapter | Disable integration and explain |  |
| Hosting failure | Vercel/Render | Local Docker | Screen recording |  |
| SECURITY PRINCIPLE The system should fail closed on uncertainty: lack of evidence must not silently become eligibility. |  |  |  |

# 12. Team Execution Plan — 4 Members

| Member | Primary work | Deliverables | Backup |
| --- | --- | --- | --- |
| Mahi | Backend APIs + Auth | FastAPI routes, auth, upload service, review endpoints | Integration / deployment |
| Ritesh | Backend + Database | Postgres schema, policy tables, audit logs, seeded data, DB deployment | Backend debugging |
| Hemang | Frontend | Onboarding, upload UI, processing state, result dashboard, evidence panel, report screen | API integration / demo flow |
| Dhruv | AI/ML/NLP/RAG | OCR, extraction, embeddings, retrieval, rule engine, evidence lineage, AI guardrails | AI fallback + data validation |

## 12.1 Handoff Rules

Mahi and Ritesh publish an OpenAPI-like endpoint contract before frontend integration starts.

Dhruv publishes fixed JSON schemas for extraction, retrieval and rule results before UI binds to them.

Hemang builds against mock JSON immediately; do not wait for backend completion.

Ritesh keeps one seeded database export so any teammate can restore the demo corpus.

All four members run the same Docker demo before final rehearsal.

## 12.2 48-Hour Roadmap

| Time | Team focus | Milestone |  |
| --- | --- | --- | --- |
| 0–3h | All | Scope lock, 10–15 schemes, data/rule schema, wireframes |  |
| 3–8h | Mahi/Ritesh | Backend + DB skeleton; Dhruv extraction/rule schema; Hemang UI shell |  |
| 8–16h | Parallel | Upload + OCR + DB + onboarding + result screens |  |
| 16–24h | Parallel | Retrieval + rule engine + evidence viewer + benefit formulas |  |
| 24–30h | All | Complete end-to-end happy path |  |
| 30–36h | All | 30 test cases + failure handling + security pass |  |
| 36–40h | Mahi/Ritesh | Deploy + Docker backup; Hemang polish; Dhruv reliability checks |  |
| 40–44h | All | Demo script + PPT + screenshots + metrics |  |
| 44–48h | All | Feature freeze, rehearsal, bug fixing, final packaging |  |
| 24-HOUR EMERGENCY VERSION If time collapses, keep only 5 schemes, one document type per major fact, profile + upload + rule engine + evidence + review. Cut voice, multilingual polish, policy diff, PDF export and live external integrations. |  |  |

# 13. Hackathon Demo Script

## 13.1 7-Minute Main Demo

| Time | Screen | What to show | Judge takeaway |
| --- | --- | --- | --- |
| 0:00–0:45 | Problem | One applicant faces scattered rules/documents | We understand the actual problem |
| 0:45–1:30 | Onboarding | Goal + minimal profile | Low-friction UX |
| 1:30–2:15 | Documents | Upload sample documents | We use applicant evidence |
| 2:15–3:15 | Extraction | Show extracted facts + source page | AI is grounded in documents |
| 3:15–4:30 | Eligibility | Show rule-by-rule PASS/FAIL/UNKNOWN | Core innovation |
| 4:30–5:15 | Benefit | Show formula + estimate | Deterministic financial logic |
| 5:15–6:15 | Review case | Introduce conflicting evidence | We handle uncertainty safely |
| 6:15–7:00 | Application | Missing docs + official application route | We turn discovery into action |

## 13.2 The Best Judge Question to Pre-Answer

QUESTION “Why should I trust your AI?”

ANSWER
“AI does not make the final eligibility decision.
It extracts evidence and helps retrieve/explain policy text.
Our deterministic rule engine evaluates the policy rules,
and every displayed decision keeps its evidence and source.
When evidence is missing or conflicting, the system says
NEEDS REVIEW instead of inventing an answer.”

## 13.3 Backup Demo

Pre-seeded applicant cases in the database.

Local Docker environment ready with one command.

Pre-extracted JSON facts if OCR or LLM service fails.

Screen recording of the complete happy path.

# 14. Definition of Done

| Checklist | Checklist |
| --- | --- |
| [ ] Problem scope frozen | [ ] 10–15 schemes selected |
| [ ] Official source documents captured | [ ] Policy versions and effective dates stored |
| [ ] Rule schema finalized | [ ] Benefit formulas finalized |
| [ ] Applicant profile screen completed | [ ] Document upload completed |
| [ ] OCR completed | [ ] Structured extraction completed |
| [ ] Hybrid retrieval completed | [ ] Rule evaluation completed |
| [ ] PASS/FAIL/UNKNOWN/REVIEW states completed | [ ] Evidence/source viewer completed |
| [ ] Missing-document checker completed | [ ] Benefit calculator completed |
| [ ] Manual review queue completed | [ ] Audit logging completed |
| [ ] 30-case benchmark completed | [ ] Failure fallbacks tested |
| [ ] Security basics tested | [ ] Cloud deployment completed |
| [ ] Docker backup completed | [ ] Demo data sanitized |
| [ ] PPT completed | [ ] README completed |
| [ ] Demo rehearsed twice end-to-end | [ ] Feature freeze applied |

## 14.1 “Do Not Ship” Conditions

A scheme is shown as eligible without traceable supporting evidence.

The LLM invents benefit amounts or policy thresholds.

Borderline cases are forced into yes/no.

Real personal identity/financial documents are used in the public demo.

The deployed demo depends on a single external service with no local fallback.

# 15. Reference Sources for the MVP

SOURCE POLICY Use official government material as the authority for rules. Public datasets and GitHub projects can accelerate indexing or prototyping, but they should not override an official policy source.

myScheme — Government Schemes Portal: https://www.myscheme.gov.in/ — Discovery, eligibility and application context.

myScheme — About / FAQs: https://www.myscheme.gov.in/about — Platform scope and capabilities.

JanSamarth — Department of Financial Services: https://www.jansamarth.in/home — Credit-linked scheme workflow.

UMANG: https://www.umang.gov.in/landing/ — Government service aggregation context.

Digital Gujarat: https://gil.gujarat.gov.in/digital_gujarat — Gujarat state service context.

iKhedut: https://ikhedut.gujarat.gov.in/ — Gujarat agriculture scheme context.

Startup India — Government Schemes: https://www.startupindia.gov.in/content/sih/en/government-schemes.html — Startup scheme source.

PM-KISAN: https://pmkisan.gov.in/ — Agriculture support source.

PMEGP: https://www.pmegp.msme.gov.in/ — Business finance/subsidy source.

PMMY / MUDRA — DFS: https://financialservices.gov.in/pradhan-mantri-mudra-yojana-pmmy — Credit scheme source.

PM Vishwakarma — PIB: https://www.pib.gov.in/PressNoteDetails.aspx?ModuleId=3&NoteId=159998&id=159998&lang=1&reg=3 — Artisan scheme source.

PM SVANidhi — PIB: https://www.pib.gov.in/PressReleasePage.aspx?PRID=2289997&lang=1&reg=3 — Street vendor scheme source.

Open Government Data Platform: https://data.gov.in/ — Government dataset source.

Hugging Face — Indian Government Schemes dataset: https://huggingface.co/datasets/smartduketech/indian-government-schemes-2025 — Bootstrap dataset; verify against official sources.

OWASP API Security Top 10: https://api-security.owasp.org/editions/2023/en/0x00-header/ — API security guidance.

NIST AI Risk Management Framework: https://www.nist.gov/itl/ai-risk-management-framework — AI reliability, transparency and risk guidance.

DigiLocker: https://www.digilocker.gov.in/ — Future verified-document integration context.

PaddleOCR: https://github.com/PaddlePaddle/PaddleOCR — Open-source OCR.

Tesseract OCR: https://github.com/tesseract-ocr/tesseract — OCR fallback.

pgvector: https://github.com/pgvector/pgvector — Vector search inside PostgreSQL.

PDF.js: https://mozilla.github.io/pdf.js/ — Source document viewer.

# 16. Final Team Agreement

OUR MVP CONTRACT

1. We build the core end-to-end path before adding advanced features.
2. We use a small, verified policy corpus rather than fake scale.
3. AI extracts/retrieves/explains; deterministic rules decide.
4. Every eligibility result is evidence-backed.
5. UNKNOWN and REVIEW are first-class states.
6. Benefit numbers are formula-driven and labelled as estimates where appropriate.
7. We never use real sensitive documents for the public demo.
8. We deploy early and maintain a local Docker fallback.
9. We freeze features before the final rehearsal.
10. The demo must prove the PS, not just the technology stack.